## Slide 1: Much ado about everything
The configuration management story
Christopher A Irvine
100036248

## Slide 2: Contents
What is Configuration Management
  Definition
  History
  The 5 Functions of Configuration Management
    CM Planning and Management
Using Configuration Management
  In the Office & at Home
Cost-Benefit Analysis

## Slide 3: What is configuration management?
Definition
History
Functions
Software configuration management

## Slide 4: Defining Configuration management
“Configuration Management encompasses the administrative activities concerned with the creation, maintenance, controlled change and quality control of the scope of work”
- Association for Project Management1
Collection of…
  Principles
  Techniques
  Characteristics
Control the execution of a project
Consistency throughout all tasks
Executed by the Project Management

## Slide 5: History of configuration management
1940s-50s
1980s-90s
Late 90s
Today
2
5
4
3
6
7

## Slide 6: The 5 functions of configuration management
CM Planning and Management
Configuration Identification
Configuration Control
Change Status and Accounting
Configuration Verification & Audit

## Slide 7: CM Planning and Management
Formal document outlining processes required for the project:
  Personnel
  Responsibilities & Resources
  Training
  Administrative meeting guidelines
  Baselining resources
  Configuration Control & Status Accounting
  Naming Conventions
  Audits & reviews
  Subcontractor/Vendor CM Requirements

## Slide 8: Software configuration management (SCM)
Adapted from traditional CM
Greater emphasis on tracking changes
Design Document largely replaces CM Planning and Management function
  Configuration Identification
  Configuration Change Control
  Configuration Status Accounting
  Configuration Audits

## Slide 9: Using configuration management
In the office
(S)CM tools
At home

## Slide 10: in the office
Each function of CM produces a formal document
  Change reports, functionality audits, configuration accounts
Reports ensure that CM is carried out
CM follows iterative development life cycles
For example: in software projects think:
  Change reports = GitHub commit and pull request comments
  Audits = Trello and CodeShip reports
8

## Slide 11: (S)CM Tools
Many options for Tools and Services to manage CM
  Automated
  Artificial Intelligence & Machine Learning
Removes the need for dedicated Configuration Manager
9

## Slide 12: At home
Many CM techniques are used in home life
  Lists
  Filing Conventions
Can we increase the use of CM at home?
  Some may consider further use as “overkill”
  But CM in the home increases efficiency
  Down to the individual homemakers

## Slide 13: Costs & Benefits of Configuration Management

## Slide 14: Benefits of (S)CM
Increases
  Efficiency
  Team Communication (internal and external)
Decreases tasks complexity
Ability to track changes and issues from start to finish

## Slide 15: Costs of (S)CM
Financial & Time costs:
  Configuration, Project, Resource Managers salaries
  Licenses for tools
  Time needed to complete CM reports
  Checking work done by CM tools
Risks
  Increased complexity
  Confusing paper trails
  Arguments

## Slide 16: Summary
CM is a series of processes that help manage a project
(S)CM produces a paper trail giving the ability to track project accurately
CM is used both in the Office and at Home
  We can (and should) increase the use of CM in our homes
Many tools are available to manage CM for you
But all CM requires time and money, and when done incorrectly it can harm a project

## Slide 17: References
Association for Project Management (2017). Configuration Management
Dickson, S. (2015). 10 Important Guns of WWII. The Vintage News
Fawcett, Glenn (2015). U.S. Department of Defence
MIL-HDBK-61A(SE) Configuration Management Guidance (2001). U.S. Department of Defence
EIA/ECA-310 Cabinets, Racks, Panels and Associated Equipment (2005). EIA
INTIS Logo (2018). International Committee for Information Technology Standards
A Guide to Open Source Cloud Computing Software (2014). Bryant, Christian
Configuration Management Life-Cycle Diagram (2014), BusinessProDesigns